Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	3

2.3 Issues and Risks	3

2.4 Meeting Minutes	4

2.5 Metrics	4

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Report Information

| Item | Value |
| --- | --- |
| Team | BDD |
| Week | Week 3 |
| Date of meeting | 26/10/2026 |
| Current phase / PA | PA1 |
| Prepared by | Lê Minh Đức |
| Overall status | Amber |

## Task Status

Note: The planned finish of these tasks were postponed from 28/10/2026 and tasks are written more clearly from the last report.

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| 1. Write “Requirements” section | Hiếu | 23h59 31/10/2026 | In progress | 85 |  |
| 1. Write “Problem Statement” section 2. Write “Stakeholders” section | Đức | 23h59 31/10/2026 | In progress | 67 |  |
| 1. Write “Use Case Model” section 2. Write “Use Case Specifications” section | Phát | 23h59 31/10/2026 | In progress | 72 |  |
| 1. Write “Prototype/Mockups” section | Hùng | 23h59 31/10/2026 | In progress | 70 |  |
| 1. Write “Requirements Traceability Matrix” section | Bảo | 23h59 31/10/2026 | In progress | 41 |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Write the “Requirements Review” section | Đức | 21h59 3/11/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
|  | None |  |  |  |  |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Hùng | Yes | - | Prototype / mockups | None |
| Bảo | Yes | - | Traceability and review | Have difficulty in setting up task board tool (Jira) |
| Hiếu | Yes | - | Requirements quality | None |
| Phát | Yes | - | Use case specifications | None |
| Đức | Yes | - | Use case model | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 67% | 87% |
| Commits | 1 | 6 |
| Pull requests reviewed / merged | 2 (1 merged) | 2 |
| Open defects (PA5) | 0 | 0 |